PRE-DEVELOPMENT SETUP GUIDE

Multi-Tenant SaaS Booking System

Version 1.0  ·  Resolves all 5 blockers identified before Day 1 coding

Purpose of this document

Five blockers were identified that would cause significant wasted time if hit mid-build:

B1. Local environment not confirmed ready

B2. Turborepo decision not made

B3. NextAuth vs custom JWT architectural contradiction

B4. Subdomain cookie scope unsolved

B5. Email retry mechanism unresolved

This document resolves every blocker with a concrete decision, the rationale, and the exact

steps to execute. Complete all five sections before writing application code.

# B1 — Local Environment Setup

DECISION: Verify and install all dependencies before Day 1. Do not assume anything is ready.

Spending 30 minutes confirming your environment is ready saves 3+ hours of debugging on Day 1.

## 1.1 Required Tools — Install in This Order

| Tool | Required Version | Verify Command | Install If Missing |
| --- | --- | --- | --- |
| Node.js | 18.x or 20.x (LTS) | node --version | https://nodejs.org (LTS) |
| pnpm | 8.x or later | pnpm --version | npm install -g pnpm |
| Docker Desktop | Any recent version | docker --version | https://docker.com/desktop |
| Git | Any recent version | git --version | Comes with Xcode CLI / Git SCM |

## 1.2 Run This Verification Script

Copy and run the following in your terminal. All lines must print OK.

# Paste this block into your terminal

node --version   && echo '  Node OK' || echo '  Node MISSING'

pnpm --version   && echo '  pnpm OK' || echo '  pnpm MISSING'

docker --version && echo '  Docker OK' || echo 'Docker MISSING'

git --version    && echo '  Git OK' || echo '  Git MISSING'

## 1.3 External Accounts — Create Before Day 1

All three must be set up and verified before you hit Day 10 (email) and Day 20 (deploy).

| Service | What to Do Now | Why It Matters |
| --- | --- | --- |
| Resend (resend.com) | Create account. Add your domain. Verify DNS records. Send one test email. | DNS verification takes up to 24hrs. Do not wait until Day 18. |
| Railway (railway.app) | Create account. Create a new project. Add a Postgres database plugin. | Confirm free tier is available in your region before building against it. |
| Vercel (vercel.com) | Create account. Link your GitHub. Confirm you can deploy a blank Next.js app. | Vercel wildcard subdomain config requires domain ownership verification. |

## 1.4 Domain — Purchase Today

You need a domain that supports wildcard DNS and wildcard SSL. Do this before Day 1.

- Buy from: Cloudflare Registrar (cheapest, best DNS tooling) or Namecheap

- After purchase: add an A record pointing *.yourdomain.com to a placeholder IP (e.g. 127.0.0.1)

- Verify wildcard SSL works: Cloudflare provides free wildcard SSL automatically. If using another registrar, confirm Let's Encrypt wildcard certs are supported.

- This takes 10-30 minutes but DNS propagation can take up to 48 hours — start it now.

# B2 — Turborepo Decision

DECISION: Use pnpm workspaces only. Remove Turborepo.

Turborepo adds build pipeline orchestration. For a solo developer with 3 packages and 2 apps,

it provides zero practical benefit and adds a non-trivial configuration surface.

The original TRD listed turbo.json but never defined a pipeline that would actually help.

Every session would require understanding turbo pipeline config before making progress.

Drop it. Use plain pnpm workspaces.

## 2.1 Correct Monorepo Structure (No Turborepo)

booking-system/

apps/

web/              # Next.js 14 (Vercel)

api/              # Express server (Railway)

packages/

db/               # Prisma schema + migrations + seed

types/            # Shared TypeScript types

utils/            # Shared helpers (date, slug, etc.)

.env.example        # All required env vars documented

docker-compose.yml  # Local Postgres

pnpm-workspace.yaml # Workspace config

package.json        # Root — NO turbo dependency

## 2.2 pnpm-workspace.yaml

packages:

- 'apps/*'

- 'packages/*'

## 2.3 Root package.json scripts

{

"scripts": {

"dev:api": "pnpm --filter api dev",

"dev:web": "pnpm --filter web dev",

"dev": "concurrently \"pnpm dev:api\" \"pnpm dev:web\"",

"db:migrate": "pnpm --filter db migrate",

"db:studio": "pnpm --filter db studio"

}

}

Run pnpm install at the root. All workspace packages will be linked automatically.

# B3 — Auth Architecture: Drop NextAuth, Use Custom JWT

DECISION: Remove NextAuth entirely. Custom JWT on Express only.

The original TRD listed both NextAuth and a custom Express JWT system. These are contradictory:

NextAuth manages its own session cookies and session store. The Express backend manages its own

JWTs and httpOnly refresh tokens. Having both creates two auth systems that do not speak to

each other, doubling complexity and introducing hard-to-debug session inconsistencies.

Since the auth middleware MUST set Postgres RLS context (app.tenant_id) on every request,

and this runs on Express, Express must own auth. NextAuth is a Next.js-native solution

designed for Next.js API routes — not a separate Express backend.

Removing NextAuth also removes the NextAuth subdomain cookie edge case (a known pain point

flagged in the implementation plan).

## 3.1 Revised Auth Architecture

| Concern | Solution | Where It Lives |
| --- | --- | --- |
| Access token | JWT signed with JWT_SECRET, 15-min expiry, contains { userId, tenantId, role } | Express — issued on login |
| Refresh token | Opaque UUID, 7-day expiry, stored in httpOnly cookie | Express — issued on login, rotated on use |
| Frontend session state | Access token stored in React state (memory). Axios/fetch interceptor handles refresh on 401. | Next.js — no NextAuth |
| Protected pages (SSR) | Middleware reads access token from Authorization header. No SSR session needed — public pages have no auth. | Next.js middleware |
| RLS context | Auth middleware on Express sets app.tenant_id via set_config before every request. | Express middleware |

## 3.2 Frontend Auth — React State Pattern

No NextAuth. No localStorage. Access token lives in React context only.

// apps/web/src/context/auth.tsx

const AuthContext = createContext<AuthContextType>(null);

export function AuthProvider({ children }) {

const [accessToken, setAccessToken] = useState<string | null>(null);

const login = async (email: string, password: string) => {

const res = await fetch('/api/auth/login', {

method: 'POST', credentials: 'include', // sends/receives cookies

body: JSON.stringify({ email, password })

});

const { accessToken } = await res.json();

setAccessToken(accessToken);  // stored in memory, not localStorage

};

return React.createElement(AuthContext.Provider, {value:{accessToken,login}}, children);

}

## 3.3 Axios Interceptor — Silent Refresh

Every API call goes through this interceptor. Token expiry is handled invisibly.

// apps/web/src/lib/api.ts

const api = axios.create({ baseURL: process.env.NEXT_PUBLIC_API_URL,

withCredentials: true });

api.interceptors.request.use(config => {

const token = getAccessToken();  // from AuthContext

if (token) config.headers.Authorization = `Bearer ${token}`;

return config;

});

api.interceptors.response.use(

res => res,

async error => {

if (error.response?.status === 401 && !error.config._retry) {

error.config._retry = true;

const { data } = await axios.post('/auth/refresh',

{}, { withCredentials: true });

setAccessToken(data.accessToken);

error.config.headers.Authorization = `Bearer ${data.accessToken}`;

return api(error.config);  // retry original request

}

if (error.response?.status === 401) redirect('/admin/login');

return Promise.reject(error);

}

);

## 3.4 Remove These Dependencies

- Remove: next-auth from apps/web/package.json

- Remove: @auth/prisma-adapter if added

- Do not add: any NextAuth-related environment variables (NEXTAUTH_URL, NEXTAUTH_SECRET)

- Do not add: apps/web/src/app/api/auth/[...nextauth]/route.ts

## 3.5 Updated Environment Variables

Remove the NextAuth variables. The correct set for the web app is:

| Variable | Where | Value |
| --- | --- | --- |
| NEXT_PUBLIC_API_URL | apps/web | http://localhost:4000 (dev) / https://api.yourdomain.com (prod) |
| ROOT_DOMAIN | apps/web | yourdomain.com |
| DATABASE_URL | apps/api | Postgres connection string |
| JWT_SECRET | apps/api | 256-bit random secret (openssl rand -hex 32) |
| JWT_REFRESH_SECRET | apps/api | Separate 256-bit secret (openssl rand -hex 32) |
| RESEND_API_KEY | apps/api | From resend.com dashboard after domain verified |
| FRONTEND_URL | apps/api | http://localhost:3000 (dev) / https://yourdomain.com (prod) |

# B4 — Subdomain Cookie Scope

DECISION: Cookie scoped to .yourdomain.com (root domain with leading dot). CORS credentials: true.

The refresh token cookie must be accessible from clinic.yourdomain.com (the Next.js frontend)

when making requests to api.yourdomain.com (the Express backend).

Solution: set the cookie domain to .yourdomain.com (note the leading dot). This makes the

cookie available to all subdomains including the api subdomain.

Security concern: does this expose the httpOnly cookie to tenant subdomains?

No — httpOnly cookies are never readable by JavaScript regardless of domain scope.

The cookie is only sent in HTTP requests. A customer on clinic.yourdomain.com cannot

read the admin's refresh token via JavaScript.

## 4.1 Cookie Configuration on Express

// apps/api/src/routes/auth.ts — POST /auth/login

res.cookie('refresh_token', refreshToken, {

httpOnly: true,

secure: process.env.NODE_ENV === 'production',  // false in local dev (no HTTPS)

sameSite: 'strict',

domain: process.env.NODE_ENV === 'production'

? `.${process.env.ROOT_DOMAIN}`  // .yourdomain.com — all subdomains

: undefined,  // localhost — no domain scoping needed

maxAge: 7 * 24 * 60 * 60 * 1000,  // 7 days

});

## 4.2 CORS Configuration Update

Both the web app origin and the API must allow credentials. Update Express CORS:

// apps/api/src/app.ts

app.use(cors({

origin: (origin, cb) => {

const ROOT = process.env.ROOT_DOMAIN;

const allowed = [

`https://${ROOT}`,           // yourdomain.com

`https://www.${ROOT}`,       // www.yourdomain.com

'http://localhost:3000',     // Next.js local dev

];

const isSubdomain = origin?.endsWith(`.${ROOT}`);

const isLocalSubdomain = origin?.endsWith('.localhost:3000');

if (!origin || allowed.includes(origin) || isSubdomain || isLocalSubdomain) {

cb(null, true);

} else {

cb(new Error('Not allowed by CORS'));

}

},

credentials: true,  // REQUIRED for cookies to be sent cross-origin

}));

## 4.3 Local Development Setup

Deployment is at booking.virajdomadia.com using path-based routing. No subdomain routing, no middleware.ts, no /etc/hosts entries needed. Tenant routing is handled by the Next.js App Router [slug] folder.

- Local dev URLs (no setup needed — just run pnpm dev):

http://localhost:3000/book/demo-clinic       ← tenant booking

http://localhost:3000/book/demo-clinic/admin ← admin dashboard

http://localhost:3000/book/demo-salon        ← second tenant

- No cookie domain scoping needed locally — cookies on localhost work without a domain attribute.

## 4.4 Verification Test (Run After Day 4)

- Log in at http://localhost:3000/book/demo-clinic/admin

- Open browser DevTools → Application → Cookies

- Confirm refresh_token is present and httpOnly column shows a checkmark

- Open browser console. Run: document.cookie

- Expected result: refresh_token does NOT appear in the output (httpOnly = not readable by JS)

- Open Network tab, make any admin API call. Confirm the cookie is sent in Request Headers.

# B5 — Email Retry Mechanism

DECISION: V1 uses best-effort email with logged failures. No retry queue in V1.

The original docs said 'add a cron job for retry' but the tech stack has no cron runtime.

Railway free tier has no cron. There is no Redis for a job queue.

Adding a cron/queue system (BullMQ + Redis, or pg-boss) is a genuine infrastructure addition

that would add 1-2 days to the build. It is not justified for a portfolio project.

The correct V1 approach: best-effort with visibility. Email failures are logged, surfaced in

the admin dashboard, and the booking is never blocked by email failure. This is honest,

implementable in 30 minutes, and sufficient for V1.

## 5.1 Email Failure Handling — V1 Implementation

Add an emailStatus field to Booking. This is the only schema addition required.

// Add to Booking model in schema.prisma

confirmationEmailStatus  String  @default('PENDING')

// Values: PENDING | SENT | FAILED

// adminEmailStatus field is optional — add if you want admin-side visibility

## 5.2 Resend Call Pattern — Wrap Everything

// apps/api/src/services/email.ts

export async function sendConfirmationEmail(booking: Booking): Promise<void> {

try {

await resend.emails.send({

from: 'bookings@yourdomain.com',

to: booking.customerEmail,

subject: 'Your booking is confirmed',

react: ConfirmationEmail({ booking }),

});

await prisma.booking.update({

where: { id: booking.id },

data: { confirmationEmailStatus: 'SENT' }

});

} catch (error) {

// Email failure NEVER throws — booking is already created

console.error('Email failed for booking', booking.id, error);

await prisma.booking.update({

where: { id: booking.id },

data: { confirmationEmailStatus: 'FAILED' }

});

// Admin sees FAILED status in dashboard — no silent failures

}

}

## 5.3 Admin Dashboard — Email Failure Visibility

In the admin booking list, show a small warning badge on bookings where confirmationEmailStatus is FAILED. This is a 30-minute UI addition. The admin can manually follow up or resend from their own email.

- Add a column or badge to the booking list: Email: Sent / Failed

- Filter option: 'Email failed' — so admin can action these specifically

- No retry button in V1 — the admin is informed and can follow up manually

## 5.4 V2 Email Queue Path

When a paying client needs reliable email delivery, the correct upgrade path is:

- Add pg-boss (Postgres-based job queue — no Redis needed) to the Express API

- Email sends become jobs instead of direct calls

- Retries are automatic with exponential backoff

- This adds approximately 4-6 hours of work and requires no new infrastructure

# Pre-Development Readiness Checklist

Complete every item before writing application code. Do not start Day 1 until all boxes are checked.

## B1 — Environment

- node --version prints 18.x or 20.x

- pnpm --version prints 8.x or later

- docker --version prints successfully

- Resend account created and domain DNS verified (send a test email)

- Railway account created, Postgres add-on provisioned

- Vercel account created, linked to GitHub

- Domain purchased (Cloudflare recommended), wildcard DNS A record added

## B2 — Monorepo

- turbo.json deleted or never created

- pnpm-workspace.yaml created with apps/* and packages/* entries

- Root package.json has dev, dev:api, dev:web scripts using concurrently

- pnpm install runs at root without errors

## B3 — Auth

- next-auth NOT installed in apps/web

- AuthContext created in apps/web with accessToken in React state

- Axios instance created with request/response interceptors

- .env.example updated — no NEXTAUTH_URL or NEXTAUTH_SECRET

## B4 — Cookies

- Cookie set with domain: .yourdomain.com in production

- Cookie set with secure: true in production, false in development

- Path-based routing confirmed: http://localhost:3000/book/demo-clinic loads correct tenant, http://localhost:3000/book/demo-salon loads second tenant independently

- Verified: refresh_token cookie is httpOnly (not visible in document.cookie)

## B5 — Email

- confirmationEmailStatus field added to Booking model in schema.prisma

- All Resend calls wrapped in try-catch — email failure does not throw

- Failed emails update confirmationEmailStatus to FAILED in the database

- Admin booking list shows email status badge

You are ready to start Day 1 when every item above is checked.

Estimated time to complete pre-dev setup: 2-4 hours.

This is not wasted time — it prevents 10-20 hours of mid-build debugging.